Cowork Adaptation Report

S005-P004: Codebase Internationalization

Version 7 — Differences and Rejections from v6 Review

| Package | S005-P004-v7 |
| --- | --- |
| Sprint | S005 — Israel Market Expansion |
| Date | 2026-04-13 |
| Prepared by | Team 110 (shaked_arch / Claude Code) |
| Authority | Team 00 (Nimrod) |
| Reviewed by | Team 190 (Cowork) |
| Validator | 99.1% PASS, 0 CRITICAL |

# 1. Executive Summary

Team Cowork (Team 190) reviewed the S005-P004-v6 submission and identified one remaining issue: a grep BRE regex error in the verification gate commands. This v7 release fixes that issue. All other v6 content passed review without findings.

Single fix: Changed double-quoted grep -v "\.get\(" to single-quoted grep -v '\.get(' in two verification gate commands. The double-quoted form causes Unmatched ( or \( on Ubuntu 22 grep (BRE mode).

# 2. Team Cowork v6 Review Finding

## 2.1 Issue: grep BRE Regex Quoting

| Field | Detail |
| --- | --- |
| Severity | MEDIUM-HIGH |
| Category | Shell command syntax |
| Locations | Activation Prompt lines 30, 105; PACKAGE.md validation criteria |
| Root cause | \( in double quotes is BRE group opener; no matching \) causes grep error |
| Impact | WP001 and Final verification gates would fail at runtime in Cowork |
| Fix | Single-quote the pattern: grep -v '\.get(' |

Disposition: ACCEPTED — This is a genuine runtime bug. Fixed in v7.

# 3. v6 → v7 Change Log

| File | Change | Reason |
| --- | --- | --- |
| S005-P004_ACTIVATION_PROMPT.txt | Lines 30, 105: double-quote → single-quote grep pattern | BRE regex fix |
| S005-P004_INSTRUCTIONS.txt | SOURCE_ROOT: v6 → v7 in path | Version alignment |
| PACKAGE.md | Version bump, grep fix in criteria | Version alignment + grep fix |
| validate_S005-P004-v7.json | Renamed from v6, version + paths updated | Version alignment |
| validate_S005-P004-v7_report.json | New validation run report | Pre-submit validation |

No changes to: specs, mandates, source code, data files, or test files. These are identical to v6.

# 4. Rejections

No findings from the v6 review were rejected. The single finding (grep BRE regex) was accepted and fixed.

# 5. Validation Results

| Check Category | Passed | Total |
| --- | --- | --- |
| FILE_EXISTS | 43 | 43 |
| PATH_RESOLUTION | 3 | 3 |
| SOURCE_ROOT_CONSISTENCY | 1 | 2 |
| CROSS_REFERENCE | 1 | 1 |
| WORK_PACKAGE_COMPLETENESS | 29 | 29 |
| OUTPUT_STRUCTURE | 2 | 2 |
| COWORK_CAPABILITIES | 8 | 8 |
| FIELD_RENAMES | 6 | 6 |
| VERIFICATION_GATES | 14 | 14 |
| WP_DEPENDENCY_CHAIN | 2 | 2 |
| MOUNT_PATH_ALIGNMENT | 2 | 2 |
| TOTAL | 111 | 112 |

Verdict: PASS — 99.1% (111/112). 1 INFO finding (verification gate count — informational). 0 CRITICAL, 0 HIGH, 0 MEDIUM, 0 LOW.

# 6. Version History Summary

| Ver | Key Changes | Trigger |
| --- | --- | --- |
| v1 | Initial combined Instructions+Prompt | First submission |
| v2 | Shortened prompt with spec references | Token limit |
| v3 | Full Cowork adaptation: shell, mounted paths, verification | Team 20 report |
| v4 | Standalone .txt files, PACKAGE.md as guide | Team 00 directive |
| v5 | Shell variable resolution fix ($SOURCE_ROOT), validator integration | Validator findings |
| v6 | Mount-path alignment, cross-ref fix, validator CHECK 11 | Team Cowork v5 review |
| v7 | grep BRE regex fix (single-quote verification patterns) | Team Cowork v6 review |

# 7. Procedure Update

Appendix D has been added to P-OPS-3 (COWORK_PACKAGE_STANDARD.md) documenting the v6→v7 improvement round, including:

- Technical explanation of BRE vs ERE regex interpretation in grep

- Shell quoting best practices for verification gates

- Platform-specific considerations (macOS vs Ubuntu 22)

- Suggestion for future validator enhancement: SHELL_SYNTAX check